Guía1. Definición Proyecto APT

Asignatura Capstone

- PART I

1. Personal Background

Below is a table in which you must fill in the requested information.

| Student Name | - Vicente Saud - Joaquín Ramírez - Camilo Avendaño - William Chamorro |
| --- | --- |
| Rut | - 21.466.497-6 - 21.815.971-0 - 21.694.796-7 - 21.548.922-1 |
| Career | Ingeniería en informática |
| Headquarters | Puente Alto |

2. APT Project Description

In the description, briefly state the name of your APT project and the graduation-profile competencies you will put into practice. If your program defines performance areas, also indicate which performance areas the project is linked to.

| Project name | MediFlow – Digital Health Platform, AI-Assisted Nutritional Guidance and Telemedicine. |
| --- | --- |
| Performance area(s) | Software Engineering and Web/Desktop Development. Cloud Architecture, Microservices and Cybersecurity. Applied Artificial Intelligence and Transactional Interoperability. |
| Competencies | - Planning and management of technology projects using agile methodologies (Kanban) and formal documentation standards (IEEE 830, PMBOK). - Design and implementation of cross-platform software solutions (responsive Web in Next.js and native Desktop in Tauri/Electron). - Development of low-latency concurrent backend architectures using Go services and WebSockets for real-time operation. - Modeling, implementation and assurance of relational databases with referential integrity and immutable clinical auditing. - Integration of Artificial Intelligence models (Google Gemini API) and secure payment gateways under health-data privacy regulations (Law No. 19,628). |

3. APT Project Rationale

Below are several fields that you must complete with the requested information. This section is intended for you to describe your project in detail and justify its relevance and suitability.

| Relevance of the APT project | Currently, misinformation about nutritional guidelines and lack of awareness of critical contraindications between foods and pharmacological treatments constitute a serious public-health problem. An inappropriate combination of medications with certain nutrients may cancel the therapeutic effect or cause severe toxicity in patients with chronic conditions. This is compounded by difficulty obtaining timely access to specialists and the spread of unverified recommendations on open social networks. The selection of this topic is highly relevant in professional and social contexts because it introduces a HealthTech solution capable of preventing medical complications through validated automated guidance and of democratizing direct contact with licensed specialists. The main affected groups and direct beneficiaries are outpatients receiving pharmacological treatment or subject to dietary restrictions, as well as healthcare professionals (physicians and nutritionists) who require formal, monetizable channels for medical outreach and teleconsultation. The project seeks to provide a reliable platform that addresses these issues in a secure and verified digital environment. |
| --- | --- |
| APT Project Description | The objective of the project is to design, develop and implement the MediFlow ecosystem, consisting of a responsive web platform for patients and healthcare professionals and a native desktop application for system administrators. The system incorporates an intelligent nutrition assistant powered by the Google Gemini API, capable of processing natural-language queries, evaluating medication histories to warn about risky drug-food interactions, and generating downloadable dietary plans in PDF. It also integrates a real-time medical information feed using WebSockets in Go, with strict publication access limited to accredited professionals, comprehensive scheduling and telemedicine appointment management, and interoperability with electronic payment gateways (WebPay Plus, MercadoPago and PayPal) and transactional email servers. |
| Alignment of the project with the graduation profile | The project is directly aligned with the Computer Engineering graduation profile because it requires the comprehensive application of advanced competencies throughout the software life cycle: - Requirements elicitation and formal specification using the IEEE 830 standard (SRS) and use cases. - Architectural design of decoupled modular microservices and real-time concurrent systems. - Integration of modern frontend technologies (Next.js), backend technologies (Go / Express), and desktop packaging (Tauri/Electron). - Administration of relational databases in Supabase (PostgreSQL) with traceability and clinical-audit schemes. - Application of perimeter cybersecurity with Cloudflare, data encryption (TLS 1.3 and AES-256), and strict compliance with the current legal framework (Chile Law No. 19,628). |
| Relationship to professional interests | The development of MediFlow aligns with the team’s professional interest in specializing in the digital-health (HealthTech) sector, high-performance full-stack development, and the integration of Artificial Intelligence applied to real-world problems. Addressing concurrency challenges through WebSockets in Go, orchestrating natural-language models with Google Gemini, and ensuring banking transaction security brings the team closer to the standards required by the modern technology industry, strengthening both technical and project-leadership skills. |
| Feasibility of developing the APT Project | The project has a 16-week implementation horizon (from August 17 to December 4, 2026), divided into 12 weeks of active development to achieve 100% operational status by November 9, 2026, and 4 weeks for pilot operation, stabilization and the final defense. The required technical resources and tools are accessible and are mastered by the four-member team: - Development environment: Visual Studio Code, Git and a GitHub repository with CI/CD. - Frontend and Desktop: Next.js (React), Tailwind CSS, next-i18next and Tauri/Electron. - Backend and Persistence: Go (Golang), Node.js/Express and Supabase (PostgreSQL). - Services and Infrastructure: Google Gemini API, sandbox payment gateways (WebPay, MercadoPago, PayPal), and Cloudflare (WAF/DNS). - Support: Ongoing methodological guidance from the institutional Duoc UC faculty advisor. The project is technically and economically feasible, supported by a controlled baseline budget of CLP $18,450,000 and the use of free tiers or accessible development tiers for cloud services. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. The objectives should be stated clearly and concisely, without additional explanations; in other words, they should be self-explanatory. It is recommended that they be written using an infinitive verb, as this helps specify concrete actions.

| General objective | Develop a comprehensive digital-health platform (Web and Desktop) for AI-assisted nutritional guidance, verified real-time medical information, and management of clinical teleconsultations. |
| --- | --- |
| Specific objectives | Build a responsive web application with Next.js, optimized with SSR/SSG rendering, light/dark mode, and multilingual support. Implement a concurrent backend in Go using WebSockets for real-time distribution and synchronization of the professional medical feed. Integrate the Google Gemini API to process nutritional queries in natural language and detect adverse drug-food interactions in under 3 seconds. Develop a native cross-platform desktop application (Tauri/Electron) for system administration, moderation, and validation of medical credentials. Integrate digital payment gateways (WebPay Plus, MercadoPago, PayPal) for consultation settlement and messaging services for automated reminders. Configure relational data persistence in Supabase (PostgreSQL) with immutable audit logs and perimeter protection against attacks using Cloudflare. |

5. Methodology

In the following section, describe the methodology specific to your discipline that you will use to carry out the APT project described above, including its stages and working methods.

Methodology Description

For the development of the MediFlow project, a Hybrid Methodology is adopted, combining the analytical and documentary rigor of traditional software engineering with the agility and adaptability of the Kanban framework: - Focus on Design and Formal Specification (Traditional Engineering): Because this is a HealthTech solution that handles sensitive health data, a thorough initial analysis and design phase is required before large-scale coding. This ensures requirements elicitation under the IEEE 830 standard (SRS), normalized entity-relationship modeling of the database, definition of the Software Architecture Document (SAD), and specification of external interfaces with banking and AI APIs. - Iterative Agile Development and Continuous Flow (Kanban): During the construction phase, work is managed using a visual Kanban board with work-in-progress limits (WIP Limits ≤ 3 simultaneous tasks per role). This promotes a continuous flow of code deliveries, minimizes bottlenecks, and allows test-driven adjustments to be incorporated without breaking the project baseline. - Continuous Integration and Deployment (CI/CD): Automated pipelines are implemented with GitHub Actions for compilation, linting, and unit/integration testing, with immediate deployments to test environments in Vercel and Cloudflare after each merge into protected branches. - Change Control and Traceability: Any change in scope or technical requirements is handled through a formal Change Request (CR) procedure, evaluating its impact on cost and on the critical delivery milestone of November 9, 2026.

6. Evidence

Below, describe the evidence that will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed upon with your instructor. Evidence refers to the products developed during the project whose purpose is to make visible or document how the work has been implemented.

| Tipo de evidencia (avance o final) | Evidence name | Description | Justification |
| --- | --- | --- | --- |
| Progress | APT Project Definition | Formal document that establishes MediFlow’s scope, rationale, and boundaries. | Defines the overall vision and contractual basis of the capstone project. |
| Progress | Project Charter | Document that formally authorizes the start of the project, roles, budget, and initial risks. | Grants formal authority and defines the project budget and deadlines. |
| Progress | Requirements Matrix | Matrix of the 66 detailed functional and non-functional requirements. | Provides precise technical understanding of the system’s needs and rules. |
| Progress | SRS Report | Software Requirements Specification under the formal IEEE 830 standard. | Serves as a technical contract among developers, QA, and evaluators. |
| Progress | Gantt Chart and WBS | Work breakdown structure and activity schedule. | Organizes and controls execution times and dependencies. |
| Progress | Extended Use Cases | Textual specification and step-by-step flows of the main use cases. | Details actor interactions with the information system. |
| Progress | Mockups and UI System | Interactive mockups with a corporate color palette and standardized typography. | Presents the user experience (UI/UX) in a visual and ergonomic manner. |
| Progress | Software Architecture Document (SAD) | Specification of architectural patterns, microservices, and protocols. | Defines guidelines for quality, concurrency, and technical security. |
| Progress | Business Process (TO-BE) | BPMN diagram with optimized care, teleconsultation, and medical-validation flows. | Represents the optimal operation of the service after software implementation. |
| Progress | Data Dictionary | Technical catalog of entities, attributes, data types, and healthcare terminology. | Standardizes data vocabulary and facilitates technical understanding. |
| Progress | Database Model and Scripts | Entity-Relationship diagram and DDL/DML scripts for Supabase (PostgreSQL). | Implements the physical and logical structure for persistent storage. |
| Progress | SQL Queries and Functions | Procedures, audit triggers, and optimized queries for the system. | Ensures referential integrity and traceability of clinical records. |
| Progress | APT Progress Report | Consolidated interim report on project status. | Demonstrates progress in Phases 1 and 2 to the academic committee. |
| Final | 100% System Development | Web platform (Next.js), desktop app (Tauri), and Go backend 100% operational. | Delivery of the fully functional software product to the client. |
| Final | Test Plan and Report | Automated test cases, load tests, and Alpha/Beta results with physicians. | Validates compliance with quality, security, and SLA standards. |
| Final | Change Control Matrix | Record of adjustments and modifications approved during development. | Provides transparency in the management of changes to the project baseline. |
| Final | Scope Verification | Traceability matrix demonstrating that 100% of requirements have been implemented. | Demonstrates that the software covers everything committed in scope. |
| Final | User and Admin Manuals | Operating guides for patients, professionals, and technical administrators. | Provides instructional material for autonomous system operation. |
| Final | Project Closure Report | Formal document covering budget balance, lessons learned, and closure. | Provides formal and administrative closure to project execution. |
| Final | APT Presentation Document | Executive and technical presentation for the institutional capstone defense. | Supports the project before the Capstone Portfolio evaluation committee. |

7. Work Plan

In the following table, define the planning of your APT Project according to the requirements.

APT Project Work Plan

| Competency or competency units | Activity/Task Name | Activity/Task Description | Resources | Activity Duration | Responsible | Observations |
| --- | --- | --- | --- | --- | --- | --- |
| Project Management | Project and Scope Definition | Prepare the base document, define the project boundaries, and provide the rationale for MediFlow. | PC, institutional template, and business context. | 17-08-2026 to 23-08-2026 | Entire team | Initial assessment validated against the healthcare problem. |
| Project Management | Project Charter and Risks | Draft the Project Charter, budget, and initial risk matrix. | PC, PMBOK standards, and cost spreadsheets. | 24-08-2026 to 30-08-2026 | Entire team | Establishes the CLP $18,450,000 baseline. |
| Requirements Engineering | Requirements Template and SRS | Formalize the 66 technical requirements and the IEEE 830 document. | PC and IEEE Std 830-1998 standard. | 31-08-2026 to 06-09-2026 | Entire team | Rigorous classification into 34 functional and 32 non-functional requirements. |
| UI/UX Design | Mockups and Design System | Design prototypes in Stitch/Figma with a corporate palette, 10 pt typography, and bold buttons. | PC, web browser, Figma / Stitch. | 31-08-2026 to 06-09-2026 | QA Tester & UI/UX Designer | Ensures clinical ergonomics and responsive accessibility. |
| Project Management | Gantt Chart and WBS | Prepare the master schedule and 16-week activity breakdown. | Management software and spreadsheets. | 07-09-2026 to 13-09-2026 | Project Manager & Tech Lead | Defines the critical delivery milestone of November 9, 2026. |
| Modeling and Business | Use Cases and TO-BE Processes | Write expanded use cases and model BPMN diagrams for the service. | PC, Bizagi Modeler, and UML diagramming tool. | 14-09-2026 to 20-09-2026 | Full-stack Developer | Clarifies the interaction of patients, physicians, and administrators. |
| Software Architecture | SAD and Data Dictionary | Specify the microservices architecture, API contracts, and technical terms. | PC and software architecture template. | 21-09-2026 to 27-09-2026 | Project Manager & Tech Lead | Establishes separation among Next.js, Go, and Tauri/Electron. |
| Databases | Data Model and SQL Scripts | Design the ER diagram, tables, views, and indexes in Supabase (PostgreSQL). | Supabase, PostgreSQL, and DBeaver/pgAdmin client. | 28-09-2026 to 04-10-2026 | Project Manager & Tech Lead | Includes triggers for immutable clinical audit logs. |
| Frontend Development | MediFlow Web Platform (Next.js) | Develop responsive web interfaces, light/dark mode, and next-i18next. | VS Code, Next.js, React, Tailwind CSS. | 05-10-2026 to 25-10-2026 | Frontend Developer | Meets a web load time of under 2 seconds. |
| Backend Development | Live Feed with WebSockets in Go | Develop a high-concurrency service and sockets for medical notes. | Go (Golang), Express, WebSockets. | 05-10-2026 to 18-10-2026 | Project Manager & Tech Lead | Implements strict publication access limited to physicians. |
| Full-stack Development | AI Assistance Engine (Gemini API) | Connect the Gemini API, interaction validation, and PDF reports. | Google Gemini API, Node.js, PDF libraries. | 12-10-2026 to 25-10-2026 | Full-stack Developer | Structured responses in under 3 seconds. |
| Full-stack Development | Desktop App and Payment Gateways | Package the Tauri/Electron app and integrate WebPay, MercadoPago, and PayPal. | Rust, Tauri/Electron, payment SDKs. | 19-10-2026 to 01-11-2026 | Full-stack Developer | Enables administrative management and appointment payments. |
| Cybersecurity and QA | Cloud Deployment, Cloudflare and Testing | Configure WAF, SSL, unit and integration tests, and Alpha/Beta UAT. | Cloudflare Pro, Vercel, testing suites. | 26-10-2026 to 08-11-2026 | QA Tester & UI/UX Designer | Development closure with 100% operational status by November 9. |
| Quality and Closure | Scope Verification and Manuals | Verify 100% of requirements and prepare user and administrator manuals. | PC and office productivity tools. | 09-11-2026 to 22-11-2026 | Entire team | Preparation of support material for the end user. |
| Management and Graduation | Pilot Operation, Closure Report and Defense | Monitor the system in production, prepare the final report, and present the APT. | Live platform, slides, and projector. | 23-11-2026 to 04-12-2026 | Entire team | Formal Capstone Portfolio defense before the evaluation committee. |

8. Gantt Chart

Choose a Gantt Chart format that suits you and use it to organize the activities planned in the previous section, considering the period assigned for the development of your APT Project. You must preserve the timing of the academic period across the three phases included in the Capstone Portfolio course.

| Activity / Milestone | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 | S 17 | S18 |
| Planning Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of General Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Charter Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WBS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gantt Chart |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Meeting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Analysis and Design Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Architecture Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Use Case Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extended Use Case Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SRS Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Development Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Relational Database Design and Modeling (Supabase / PostgreSQL) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Responsive Web Frontend Architecture in Next.js (SSR/SSG and layouts) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation of Internationalization (next-i18next) and Light/Dark Mode Selector |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of Coding and Security Policies and Kanban Boards |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Secure Authentication, Registration and Login with 2FA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Patient Health Profile Management Module (Conditions, Allergies, Medications) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Application and Document Verification Flow for Healthcare Professionals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Profile and User Management with RBAC Access Control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development of Administrative Desktop Application (Tauri / Electron.js) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Go WebSockets Service for Live Publication Streaming |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Medical Notes Publishing Module with Permission Restrictions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interaction Module: Reactions (Like / Helpful) and Favorites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Advanced Search and Filtering by Medical Specialty and Tags |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Development Phase (continued) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Content Reporting and Administrative Moderation System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gemini API Integration with Clinical Prompts and Latency Control (<3s) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Drug-Food Interaction Detection Algorithm and Risk Alerts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Generator of Allowed/Restricted Food Lists and Dietary Plans |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Storage and History of AI Nutritional Consultations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Medical Schedule Management and Availability Configuration Module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Appointment Booking, Scheduling, Cancellation and Rescheduling System |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Automated Notification and Transactional Email Service |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration with Payment Gateways (WebPay Plus, MercadoPago, PayPal) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Issuance of Post-Consultation Dietary Prescriptions and PDF/Excel Export |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rating, Review and Medical Care Evaluation Module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Immutable Log Recording and Auditing (Compliance with Chile Law No. 19,628) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Local Cache for Offline Consultation Support in Desktop Application |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Testing and QA Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unit, Integration and Concurrency Stress Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementation and Closure Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cloudflare Perimeter Security Configuration (WAF, DDoS Mitigation, SSL/TLS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Daily Automated Backups and Disaster Recovery (RTO < 2h) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Production Deployment and System Migration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 99.9% SLA Monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Closure Act |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PHASE 3 FINAL DELIVERY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |